Project Planning Phase

Sports Hall Booking System — Product Backlog, Sprint Planning, Stories & Story Points

| Date | July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Sports Hall Booking System |
| Project ID |  |

# Product Backlog & Sprint Schedule

The table below lists the epics, user stories, story point estimates, and priorities planned across sprints for the Sports Hall Booking System.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Login | USN-1 | As a user, I can log into the portal using my ServiceNow developer account credentials. | 1 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will see a confirmation message on the portal once I have successfully logged in. | 1 | High |  |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view a dashboard showing available sports halls and time slots. | 2 | High |  |
| Sprint-1 | Slot Availability | USN-4 | As a user, I can view real-time slot availability for a selected sports hall and date. | 3 | High |  |
| Sprint-2 | Booking Request | USN-5 | As a user, I can submit a booking request by selecting a hall, date, and time slot. | 3 | High |  |
| Sprint-2 | Booking Request | USN-6 | As a user, I can add purpose/remarks while submitting a booking request. | 2 | Medium |  |
| Sprint-2 | Notifications | USN-7 | As a user, I will receive an email notification once my booking request is submitted. | 1 | Medium |  |
| Sprint-3 | Approval Workflow | USN-8 | As an approver, I can view pending booking requests and approve or reject them. | 3 | High |  |
| Sprint-3 | Approval Workflow | USN-9 | As a user, I will receive a notification once my booking request is approved or rejected. | 2 | High |  |
| Sprint-4 | Status Tracking | USN-10 | As a user, I can track the status of all my booking requests from the portal. | 2 | Medium |  |

# Project Tracker & Velocity

Sprint-wise tracking of planned vs. actual story points and release dates.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 July 2026 | 06 July 2026 | 7 | 06 July 2026 |
| Sprint-2 | 6 | 6 Days | 08 July 2026 | 13 July 2026 |  |  |
| Sprint-3 | 5 | 6 Days | 15 July 2026 | 20 July 2026 |  |  |
| Sprint-4 | 2 | 6 Days | 22 July 2026 | 27 July 2026 |  |  |

Velocity Calculation:

For Sprint-1, the sprint duration was 6 days and the team completed 7 story points (velocity).

Average Velocity (AV) = Sprint Duration / Velocity = 6 / 7 ≈ 0.86 story points per day

# Burndown Chart

A burndown chart is a graphical representation of remaining work versus time, used to track sprint progress against the ideal completion pace. The chart below shows the ideal versus actual burndown for Sprint-1 of the Sports Hall Booking System.